Project Planning Phase

Project Planning Template

Project Name	Symptom Checker – A Free-Text Symptom Triage and Urgency Assessment Tool

Sprint Planning & User Stories

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | Symptom Input Interface | USN-1 | As a user, I can type my symptoms in plain, free-form text so that I don't have to search through long checklists. | 2 | High |
| Sprint-1 | Symptom Input Interface | USN-2 | As a user, I can click a sample symptom suggestion so that I can try the tool quickly without typing. | 1 | Low |
| Sprint-1 | Symptom Input Interface | USN-3 | As a user, I want basic input validation so that I get a helpful message if I submit an empty entry. | 1 | Medium |
| Sprint-2 | Symptom Matching Engine | USN-4 | As a developer, I can build a symptom-condition dataset so the matcher has structured data to compare against. | 3 | High |
| Sprint-2 | Symptom Matching Engine | USN-5 | As a developer, I can implement matcher.py to compare user text against the dataset and return likely conditions. | 5 | High |
| Sprint-2 | Symptom Matching Engine | USN-6 | As a user, I want the matching to handle minor spelling/phrasing differences so my input is still understood. | 3 | Medium |
| Sprint-3 | Urgency Classification & Recommendation | USN-7 | As a user, I can see an urgency level (self-care / see a doctor / seek immediate care) so I know what to do next. | 3 | High |
| Sprint-3 | Urgency Classification & Recommendation | USN-8 | As a user, I can see a clear disclaimer that results are a starting point and not a medical diagnosis. | 1 | High |
| Sprint-3 | Urgency Classification & Recommendation | USN-9 | As a user, I can view a short explanation of why a condition/urgency level was suggested. | 2 | Medium |
| Sprint-4 | Testing & Deployment | USN-10 | As a developer, I can write test cases in the tests folder to verify matcher accuracy on sample inputs. | 3 | High |
| Sprint-4 | Testing & Deployment | USN-11 | As a developer, I can deploy the Flask app so users can access the Symptom Checker through a browser. | 3 | High |
| Sprint-4 | Testing & Deployment | USN-12 | As a user, I can use the interface on both desktop and mobile browsers without layout issues. | 2 | Medium |